🚀

LIVVLY

Social Live Streaming Platform

PRODUCT REQUIREMENTS DOCUMENT (PRD)

Version 2.0 | January 2025

| Document Owner | Shadow Market (Kumaran) |
| --- | --- |
| Target Launch | 8-10 Weeks from Start |
| Target Market | India (Tamil Nadu Focus) |
| Business Model | 75-85% Creator Revenue Share |
| Document Status | FINAL - Ready for Development |

# Table of Contents

# 1. Executive Summary

## 1.1 Product Vision

LIVVLY is a next-generation social live streaming platform designed specifically for Indian creators and fans. Our mission is to empower creators with the highest revenue share in the industry (75-85%) while delivering an engaging, culturally relevant experience for users in Tier-2 and Tier-3 cities.

## 1.2 Value Proposition

Unlike global platforms that take 40-50% of creator earnings, LIVVLY operates on a creator-first model. Our tagline:

"The Highest Creator Payout in Indian Live Streaming - 85% to Creators, Not Platforms"

## 1.3 Competitive Advantages

| Feature | Tango/FRND | LIVVLY |
| --- | --- | --- |
| Creator Revenue Share | 50-60% | 75-85% |
| Payout Speed | Weekly | Instant (T+1) |
| Language Support | English/Hindi | Tamil-First + 5 Languages |
| Target Audience | Global | Tier-2/3 India |
| Platform Fee | 40-50% | 15-25% |
| TDS Compliance | Basic | Full Automation + Form 16A |

## 1.4 Key Metrics (12-Month Targets)

| Metric | Month 3 | Month 6 | Month 12 |
| --- | --- | --- | --- |
| Registered Users | 25,000 | 1,00,000 | 5,00,000 |
| Monthly Active Users | 10,000 | 40,000 | 1,00,000 |
| Active Creators | 500 | 2,000 | 5,000 |
| Monthly GMV | ₹5L | ₹25L | ₹1 Cr |
| Platform Revenue | ₹75K | ₹3.75L | ₹15L |

# 2. Business Model & Revenue System

## 2.1 Revenue Streams

| Revenue Stream | Share | Description |
| --- | --- | --- |
| Virtual Coins/Gifts | 70% | Primary revenue - users buy coins to send gifts during streams |
| VIP Subscriptions | 20% | Monthly subscriptions for premium features |
| Premium Voice Rooms | 7% | Pay-per-minute voice interactions |
| Advertising | 3% | Future revenue from targeted ads |

## 2.2 Money Flow Example (₹500 User Spend)

When a user spends ₹500 on coins, here's exactly how the money flows:

| Stage | Amount | Recipient |
| --- | --- | --- |
| User Purchase | ₹500 | Google Play/Apple Store |
| Store Fee (30%) | -₹150 | Google/Apple |
| Net to Platform | ₹350 | LIVVLY |
| Platform Fee (15%) | ₹52 | LIVVLY Revenue |
| Creator Pool (85%) | ₹298 | Creator Wallet |
| TDS Deduction (10%) | -₹30 | Government |
| Creator Net Payout | ₹268 | Creator Bank/UPI |

## 2.3 Subscription Tiers (VIP Pass)

| Tier | Price/Month | Benefits |
| --- | --- | --- |
| Silver | ₹99 | Ad-free, Basic badges, 10% gift discount |
| Gold | ₹299 | All Silver + Priority support, Exclusive rooms, 20% discount |
| Diamond | ₹999 | All Gold + VIP badge, Direct creator DMs, 30% discount |

## 2.4 Voice Room Pricing (Pay-Per-Minute)

| Room Type | Coins/Min | Peak Hours (+50%) |
| --- | --- | --- |
| Public Chat | 3 | 5 |
| Private 1-to-1 | 8 | 12 |
| Celebrity Room | 15 | 23 |
| Expert Advice | 20 | 30 |

# 3. Product Features (MVP)

## 3.1 User Authentication

- Phone OTP Login (Firebase Auth) - Primary method for India

- Google OAuth - One-tap sign in

- Apple Sign-In - Required for iOS App Store

- Profile Setup - Name, Avatar, Bio, Mood/Category selection

- Language Preference - Tamil, Telugu, Hindi, Kannada, Malayalam, English

## 3.2 VibeRoom - Live Streaming

- Go Live with One Tap - Minimal friction to start streaming

- Category Selection - Music, Dance, Gaming, Talk, Fitness, Cooking, Education

- Stream Title & Description - SEO-friendly for discovery

- Real-time Viewer Count - Live statistics

- Stream Duration Timer - Track streaming time

- Camera Flip & Mute Controls - Standard broadcasting tools

- Beauty Filters (Basic) - Enhance appearance

- End Stream Summary - Earnings, Viewers, Duration recap

## 3.3 Stream Discovery

- Home Feed (Grid Layout) - Thumbnail view of live streams

- Category Filters - Easy navigation by content type

- Trending Streams - Algorithm-based recommendations

- Following Feed - Streams from followed creators

- Search Creators - Find specific streamers

- Pull-to-Refresh - Real-time content updates

## 3.4 Virtual Gifts System

| Gift Name | Price (Coins) | Creator Earnings (₹) |
| --- | --- | --- |
| Heart | 5 | ₹4.25 |
| Rose | 10 | ₹8.50 |
| Coffee | 20 | ₹17.00 |
| Ice Cream | 50 | ₹42.50 |
| Pizza | 100 | ₹85.00 |
| Teddy Bear | 200 | ₹170.00 |
| Crown | 500 | ₹425.00 |
| Diamond Ring | 1,000 | ₹850.00 |
| Sports Car | 2,000 | ₹1,700.00 |
| Private Jet | 5,000 | ₹4,250.00 |
| Rocket | 10,000 | ₹8,500.00 |
| Castle | 20,000 | ₹17,000.00 |
| Universe | 50,000 | ₹42,500.00 |

## 3.5 Wallet & Coins

| Package | Coins | Bonus | Price (₹) | Discount |
| --- | --- | --- | --- | --- |
| Starter Pack | 60 | 0 | ₹50 | 0% |
| Basic Pack | 120 | 10 | ₹100 | 0% |
| Popular Pack | 650 | 50 | ₹500 | 8% |
| Value Pack | 1,400 | 150 | ₹1,000 | 10% |
| Pro Pack | 3,500 | 500 | ₹2,500 | 12% |
| Elite Pack | 7,500 | 1,500 | ₹5,000 | 15% |
| Legend Pack | 16,000 | 4,000 | ₹10,000 | 20% |

## 3.6 Creator Dashboard (Vibranz)

- Total Earnings Display - Real-time diamond balance

- Daily/Weekly/Monthly Breakdown - Earnings analytics

- Stream Analytics - Views, duration, peak times

- Top Gifters List - Recognize loyal supporters

- Withdrawal to UPI - Instant payouts (T+1)

- Tax Documents - Form 16A for TDS compliance

- KYC Management - PAN, Bank account verification

# 4. Creator Payout System (FRND-Style)

## 4.1 Payout Flow

Our payout system mirrors the instant-payout experience of FRND while maintaining full tax compliance:

### Step 1: Earnings Accumulation

- Gifts received → Diamonds credited instantly in dashboard

- 24-hour hold period on new earnings (fraud prevention)

- Real-time balance updates

### Step 2: KYC Verification (One-Time)

- PAN Card submission (mandatory for payouts)

- Bank account OR UPI verification

- Auto-verified via Razorpay APIs

- Address proof (optional, for high-value creators)

### Step 3: Withdrawal Request

- Minimum withdrawal: ₹100

- UPI payouts: Instant (within minutes)

- Bank transfer: T+1 business day

- No maximum withdrawal limit

### Step 4: TDS Compliance

- Automatic 10% TDS deduction (Section 194J)

- TDS deposited to government under creator's PAN

- Form 16A generated quarterly

- TDS reflects in creator's Form 26AS

## 4.2 TDS Calculation Example

| Withdrawal Amount | TDS Rate | TDS Amount | Net Payout |
| --- | --- | --- | --- |
| ₹500 | 10% | ₹50 | ₹450 |
| ₹1,000 | 10% | ₹100 | ₹900 |
| ₹5,000 | 10% | ₹500 | ₹4,500 |
| ₹10,000 | 10% | ₹1,000 | ₹9,000 |
| ₹50,000 | 10% | ₹5,000 | ₹45,000 |

# 5. Technical Architecture

## 5.1 Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Mobile App | React Native (Expo SDK 52) | Cross-platform iOS & Android |
| Language | TypeScript (Strict Mode) | Type safety & maintainability |
| State Management | Zustand + React Query | Global state + server state |
| UI Framework | NativeWind (TailwindCSS) | Consistent styling |
| Navigation | React Navigation 7 | App navigation |
| Live Streaming | Agora Video SDK 4.x | Video/Voice streaming |
| Database | Supabase PostgreSQL | Primary database |
| Realtime | Supabase Realtime | Chat, viewer counts |
| Authentication | Firebase Auth | Phone OTP, OAuth |
| Payments | Razorpay | Coin purchase, payouts |
| Push Notifications | Expo Push / FCM | Notifications |
| File Storage | Supabase Storage | Avatars, thumbnails |
| Edge Functions | Supabase Edge Functions | Server logic |
| Automation | n8n | Workflows, notifications |
| Error Tracking | Sentry | Crash reporting |
| Analytics | Mixpanel | User analytics |

## 5.2 System Architecture Overview

The LIVVLY platform follows a modern microservices architecture with the following key components:

- Mobile Apps (React Native) connect to API Gateway

- API Gateway (Supabase Edge Functions) handles all requests

- Supabase PostgreSQL stores all user, stream, and transaction data

- Agora SDK handles real-time video/audio streaming

- Razorpay processes payments and creator payouts

- Firebase handles authentication (OTP) and push notifications

- n8n automates workflows (notifications, daily stats, payout processing)

## 5.3 Database Schema (Key Tables)

| Table | Purpose | Key Fields |
| --- | --- | --- |
| users | User accounts | id, phone, email, username, role |
| user_profiles | Extended stats | follower_count, total_earnings |
| streams | Live streams | host_id, status, viewer_count, earnings |
| gifts | Gift catalog | name, price_coins, diamonds_value |
| gift_transactions | Gift history | sender, receiver, amount, status |
| user_wallets | Coin balances | coin_balance, lifetime_spent |
| creator_wallets | Diamond balances | diamond_balance, withdrawn |
| creator_kyc | KYC documents | pan_number, bank_account, status |
| withdrawals | Payout history | amount, tds, status, method |
| follows | Social graph | follower_id, following_id |
| notifications | User notifications | type, title, body, read |

# 6. Legal & Compliance (India)

## 6.1 Required Registrations

| Registration | Authority | Status | Timeline |
| --- | --- | --- | --- |
| GST Registration | GST Portal | Required | Before launch |
| TAN (for TDS) | Income Tax | Required | Before payouts |
| DPDP Compliance | MeitY | Required | Before launch |
| PCI-DSS | Card Brands | Covered via Razorpay | Automatic |

## 6.2 GST Applicability

- Coin Purchases: 18% GST on platform fee portion (SAC Code: 998314)

- Creator Payouts: Not applicable (creator services)

- Subscriptions: 18% GST on subscription amount (SAC Code: 998315)

## 6.3 Creator Agreement Key Clauses

- Creator is independent contractor, not employee

- 85% revenue share with clear diamond-to-INR conversion

- TDS (10%) deducted on all payouts

- Form 16A provided quarterly

- KYC mandatory (PAN, Bank account)

- Content guidelines and community standards

- Minimum withdrawal: ₹100

- 7-day termination notice

# 7. Development Sprints (8 Weeks)

## 7.1 Sprint 1-2 (Week 1-2): Foundation

| Task | Owner | Days |
| --- | --- | --- |
| Project setup (Expo + TypeScript) | @architect | 1 |
| Supabase project + schema | @database | 2 |
| Firebase Auth integration | @security | 2 |
| Phone OTP login flow | @mobile | 2 |
| Profile setup screens | @mobile | 1 |
| Agora SDK integration | @architect | 2 |
| Basic streaming test | @tester | 1 |

## 7.2 Sprint 3-4 (Week 3-4): Core Features

| Task | Owner | Days |
| --- | --- | --- |
| Home feed UI | @mobile | 2 |
| Go Live flow | @mobile | 2 |
| Viewer experience | @mobile | 2 |
| Live chat (Realtime) | @mobile | 2 |
| Gift system UI | @mobile | 2 |
| Gift animations (Lottie) | @designer | 2 |
| Follow system | @mobile | 1 |

## 7.3 Sprint 5-6 (Week 5-6): Monetization

| Task | Owner | Days |
| --- | --- | --- |
| Razorpay integration | @architect | 2 |
| Coin purchase flow | @mobile | 2 |
| Gift transactions | @database | 2 |
| Creator dashboard | @mobile | 2 |
| KYC submission flow | @mobile | 1 |
| Withdrawal system | @architect | 2 |
| TDS calculation | @database | 1 |

## 7.4 Sprint 7-8 (Week 7-8): Polish & Launch

| Task | Owner | Days |
| --- | --- | --- |
| Push notifications | @mobile | 2 |
| Error tracking (Sentry) | @devops | 1 |
| Analytics (Mixpanel) | @devops | 1 |
| Performance optimization | @tester | 2 |
| Beta testing (50 users) | @tester | 3 |
| App Store submission | @devops | 2 |
| Play Store submission | @devops | 1 |

# 8. Cost Analysis

## 8.1 Development Cost Comparison

| Item | Traditional Dev | LIVVLY (AI-Powered) |
| --- | --- | --- |
| Mobile Development | ₹15,00,000 | ₹50,000 |
| Backend Development | ₹8,00,000 | ₹25,000 |
| UI/UX Design | ₹3,00,000 | ₹15,000 |
| QA Testing | ₹2,00,000 | ₹10,000 |
| Project Management | ₹2,00,000 | ₹0 |
| TOTAL | ₹30,00,000 | ₹1,00,000 |

## 8.2 Monthly Infrastructure Cost

| Service | Free Tier | Growth (50k) | Scale (500k) |
| --- | --- | --- | --- |
| Supabase | ₹0 | ₹2,000/mo | ₹8,000/mo |
| Agora Video | ₹0 (2000 min) | ₹15,000/mo | ₹75,000/mo |
| Firebase Auth | ₹0 | ₹0 | ₹5,000/mo |
| Sentry | ₹0 | ₹2,000/mo | ₹5,000/mo |
| Mixpanel | ₹0 | ₹0 | ₹8,000/mo |
| CDN (Cloudflare) | ₹0 | ₹0 | ₹5,000/mo |
| n8n (Self-hosted) | ₹500 | ₹1,000/mo | ₹3,000/mo |
| TOTAL | ₹500 | ₹20,000 | ₹1,09,000 |

## 8.3 Revenue Projection

| Month | Users | Paying % | ARPU | GMV | Platform Revenue |
| --- | --- | --- | --- | --- | --- |
| Month 1 | 1,000 | 5% | ₹200 | ₹10,000 | ₹1,500 |
| Month 3 | 10,000 | 8% | ₹300 | ₹2,40,000 | ₹36,000 |
| Month 6 | 50,000 | 10% | ₹400 | ₹20,00,000 | ₹3,00,000 |
| Month 12 | 2,00,000 | 12% | ₹500 | ₹1,20,00,000 | ₹18,00,000 |

## 8.4 Break-Even Analysis

- Fixed Costs (Monthly): ₹50,000

- Variable Costs: ~5% of GMV

- Break-Even GMV: ₹5,00,000/month

- Expected Break-Even: Month 4-5

# 9. Success Metrics & KPIs

## 9.1 Week 8 Targets (Soft Launch)

| Metric | Target | Measurement |
| --- | --- | --- |
| Registered Users | 1,000 | Supabase count |
| Active Creators | 50 | Went live at least once |
| DAU | 500 | Unique daily logins |
| Streams per Day | 20 | Average streams |
| Avg Stream Duration | 15 min | Average per stream |
| Gift Purchases | 100 | Total transactions |
| Total GMV | ₹25,000 | Total coin purchases |
| Creator Payouts | ₹15,000 | Total paid to creators |
| App Crash Rate | <2% | Sentry |
| Stream Quality | 720p 80%+ | Agora analytics |

## 9.2 Definition of Done (MVP Complete)

- User can sign up with phone OTP

- User can create profile with mood/category

- Creator can go live with one tap

- Viewers can discover and join live streams

- Live chat works in real-time during streams

- Users can purchase and send gifts

- Gifts display animations during stream

- Creators can view earnings and withdraw via UPI

- Follow system works (follow creators, get notifications)

- Push notifications work when creators go live

- App deployed to TestFlight + Google Play Beta

- All flows tested with 50+ real users

- Payment flow tested and verified

- Crash rate <2%, stream quality >720p for 80%+ users

# 10. Appendix

## 10.1 Glossary

| Term | Definition |
| --- | --- |
| GMV | Gross Merchandise Value - Total value of all transactions |
| ARPU | Average Revenue Per User - Monthly revenue divided by users |
| DAU/MAU | Daily/Monthly Active Users |
| TDS | Tax Deducted at Source - 10% withheld on creator payouts |
| PAN | Permanent Account Number - Indian tax ID |
| KYC | Know Your Customer - Identity verification process |
| Coins | Virtual currency purchased by users |
| Diamonds | Virtual currency earned by creators (redeemable) |
| VibeRoom | LIVVLY's live streaming feature name |
| Vibranz | LIVVLY's creator dashboard name |

## 10.2 Reference Documents

- LIVVLY-COMPLETE-MVP.md - Full technical specification

- Database Schema v2.0 - Complete SQL schema

- API Documentation - REST & WebSocket endpoints

- Creator Agreement Template - Legal document

- n8n Workflow Specifications - Automation details

## 10.3 Contact Information

| Role | Name | Contact |
| --- | --- | --- |
| Product Owner | Kumaran (Shadow Market) | Coimbatore, Tamil Nadu |
| Development | Claude Agent System | AI-Powered |
| Infrastructure | n8n Instance | n8n.srv935969.hstgr.cloud |

— END OF DOCUMENT —

Document generated by Shadow Market AI Agent System

Last Updated: January 2025